SE 2226 Test Completion Report

1. Summary of Testing Performed

This report summarizes the functional testing performed on the Yemeksepeti platform using the Maestron automation tool. The testing focused on the end-to-end user journey, covering the following modules:

- Location Management: Selecting a previously saved address and creating/saving a completely new location.

- Cart Operations: Adding products to the cart, increasing and decreasing product quantities, and removing items from the cart.

- Search Mechanism: Testing the search engine by searching for a specific restaurant to enter its menu, and performing a food-based search to verify if relevant shops were correctly listed.

- Payment Methods: Verifying the selection of various payment options, including Credit Card, POS Machine (at the door), and Cash.

- Authentication (Attempted): Testing the Login and Register processes.

2. Deviations from Planned Testing

There was a significant deviation regarding the Login and Register modules. Although these were part of the initial test plan, they could not be executed due to technical security restrictions on the application. Consequently, the testing proceeded using guest access or pre-authenticated sessions to verify the remaining functional modules.

3. Test Completion Evaluation

The testing successfully met the completion criteria for the core shopping flow (Search -> Location -> Cart -> Payment). However, the criteria for User Account Management (Login/Register) were not met because these sections were inaccessible to the automation tool.

4. Factors that Blocked Progress

- Security Protections (Anti-Automation): A major blocker was encountered during the Login and Register tests. Yemeksepeti employs security flags (anti-screenshot/anti-tampering) that caused the screen to appear completely black within the Maestron interface.

- Visual Obstruction: Because the screen was blacked out, the automation tool could not identify or interact with input fields, preventing the completion of identity verification tests.

5. Test Measures

The following measures represent the scope of the testing:

- Location Tests: 2 Scenarios (Selection of existing and creation of new).

- Cart Tests: 4 Actions (Add, Increase, Decrease, Delete).

- Search Tests: 2 Scenarios (Restaurant-based and Food-based).

- Payment Tests: 3 Methods (Credit Card, POS, Cash).

- Auth Tests: 2 Attempted (Login, Register - Blocked).

6. Test Deliverables

- Maestron Test Case Scripts.

- Functional Verification Logs.

- Incident Report regarding the "Black Screen" security blocker on authentication pages.

- SE 2226 Test Completion Report (This document).

7. Lessons Learned

- Application Security: It was observed that high-scale commercial applications implement strict security protocols on sensitive screens to prevent bot activity and data scraping.

- Search Engine Accuracy: The search mechanism demonstrated high flexibility by correctly mapping specific food items to the relevant shops, which is a critical component of the user experience.

- Automation Limitations: Future testing should consider that UI-based automation may require specialized permissions or API-level testing to bypass security-hardened screens like Login and Register.